Software Project 1 - Meeting 1 - Introduction
Participants: Tim, Murray, Shaun.
Apologies: None.
Time: 7pm - 9.30pm.
Meeting Format: Skype Call.
Adenda
1. Introduction
   - Discussed technical backgrounds and education levels, project outcome expectations.
2. Team summary
   - All will post once wiki created.Tim to create wiki.
3. Project proposal

   Comments on project scope viability

   - Learning automated tests systems.
   - Build Systems.
   - Team member primary experience in Java.
   - Some team member less skills in system admin rather than software.
   - Consensus on building Client device and pre-implemented Server.

   Comments on business case

   - Company wants there own messaging client that they have full control of the implementation and features and will use standard messaging messaging protocol.
- Full control over client system, better security better control.
- To enable real-time communication for between colleagues on remote devices for simple business communication.

  Comments on goals

  - Find other users (create channel).
  - List of people you can chat with (list of channels).
  - Can create an account (so you can access channels).
  - See when the person is online (channel presence).

  Comments on document editing

  - Consensus to use google docs for editing. Tim to create google document for project proposal.

  Objective fall back stretched objective
1. Team charter
   - Goal for team quality of team
2. Push communication mechanism.
   - Consensus to use Slack. All, create Slack account and main page.
3. Version control repository.
   - Consensus to use Github. All, create Github account, create master repo, create individual development branches.

Action List:

- Murray, find appropriate server.
- All, create Slack account and main page.
- All, create Github account, create master repo, create individual development branches.
- Murray, send example team charter.
- Tim, create CSU wiki.