ITC303 – Team Orange Iteration Plan 1

1. High Level Objectives/Milestones

ID	Objectives	Date
-	Iteration start	13/03/2017
1	Create Vision	13/03/2017
2	Create Initial Use Case Model	13/03/2017
3	Create Initial Domain Model	13/03/2017
4	Identify Critical Core Use Case[s]	13/03/2017
5	Identify Candidate Architecture / Technology Platform	13/03/2017
6	Establish Development Environments	13/03/2017
7	Establish Version Control and Methodology	13/03/2017
8
9
-	Iteration End	27/03/2017
10	Review Iteration	27/03/2017

2. Work Item assignments
The following Work Items will be undertaken in this iteration to complete the above listed Milestones:
Milestone/Work Item ID	Work Items	Priority	Assigned to (name)	Completed by	Hours worked	Estimate of hours remaining
1.1	Vision Business Case		Murray	16/03/17		4
1.2	Initial Functional Requirements		Shaun	16/03/17		4
1.3	Initial Non Functional Requirements		Tim	16/03/17		4
2.1	Initial Use Case Diagram		Tim	20/03/17		2
3.1	Initial Domain Model identify and document Server/Admin Components		Murray	20/03/17		4
3.2	Initial Domain Model identify and document Client Components		Shaun	20/03/17		4
4.1	Critical Core Use Case List		Tim	20/03/17		2
5.1	Identify and document Candidate Protocols and Architectures		Shaun	24/03/17		4
5.2	Identify and document Candidate Server Platforms		Murray	24/03/17		4
5.3	Identify and document Candidate Client API		Tim	24/03/17		4
6.1	Identify and document suitable Development Environments		Murray, Shaun, Tim	24/03/17		2
6.2	Install Development Environments on own computers		Murray, Shaun, Tim	26/03/17		2
7.1	Establish Version Control and Methodology		Murray, Shaun, Tim	26/03/17		2

3. Issues

Issue	Status	Notes
No issues identified at this stage

4. Evaluation criteria

Milestone/Work Item ID	Work Item Deliverables (to be version controlled)	Done (✓)
1.1	Business case is clear, address non-technical requirements, justifies the project, and identifies and defines stakeholders.
1.2	Functional requirements are clear, address business needs and details software characteristics.
1.3	All important non-functional requirements clearly defined and justified against business needs.
2.1	Identifies end-goals and sub-functions and consistent with vision.
3.1	All domain objects identified, all NFR addressed and justified, shows relationships between objects, shown inheritance and composition.
3.2	All domain objects identified, all NFR addressed and justified, shows relationships between objects, shown inheritance and composition.
4.1	Correctly identifies Critical Core Use Cases
5.1	Critical protocols and their mechanisms identified, implications explained and constraints identified; consistent with high priority NFRs.
5.2	Critical server components and their mechanisms identified, implications explained and constraints identified; consistent with high priority NFRs.
5.3	Critical client components and their mechanisms identified, implications explained and constraints identified; consistent with high priority NFRs.
6.1	Development Environments will facilitate the software development requirements.
6.2	Team Members have environments installed and working.
7.1	Version Control Systems and use Methodologies meet the needs software development requirements.

5. Assessment (To be completed in review)
6.1 Work Items: Planned compared to actually completed (Version Control Link)
1.1
2.1
3.1

6.3 Assessment against Evaluation Criteria Test results
[Document whether you met the evaluation criteria as specified in the Iteration Plan. This could include information such as “Demo for Department X was well-received, with some concerns raised around usability,” or “495 test cases were automated with a 98% pass rate. 9 test cases were deferred because the corresponding Work Items were postponed.”]
6.4 Other concerns and deviations
[List other areas that have been evaluated, such as financials, or schedule deviation, as well as Stakeholder feedback not captured elsewhere.]