**ITC303 – Team Orange E3 Iteration Plan**

# **1. High Level Objectives/Milestones**

|  |  |  |
| --- | --- | --- |
| **ID** | **Objectives** | **Date** |
| - | Iteration start | 08/05/2017 |
| 1 | Users can send a contact request and accept or reject request. | 15/05/2017 |
| 2 | User can manage and view contact presence. | 15/05/2017 |
|  |  |  |
| 3 | Storing & retrieving info from server (Chats, Messages) | 15/05/2017 |
| 4 | Message integrity | 15/05/2017 |
|  |  |  |
| 5 | List of chats GUI | 15/05/2017 |
| 6 | Chat GUI | 15/05/2017 |
|  |  |  |
|  |  |  |
| - | Iteration End | 15/05/2017 |
| 8 | Review Iteration | 15/05/2017 |

# **2. Work Item assignments**

The following Work Items will be undertaken in this iteration to complete the above listed Milestones:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Work Items** | **Measure** | **Outcome** | **Assigned** | **Completion Date** | **Hours worked** |
| 1.1 | Implement function to allow a user to send a contact request to another user. | Request is send to user and notifies client device. |  | Shaun | 15/05/2017 |  |
| 1.2 | Implement GUI features to send request. | Dialogue created to send a contact request. |  | Shaun | 15/05/2017 |  |
| 1.3 | Implement function to allow a user to accept or reject a contact request. | Contact request is responded back to requesting user with permissions for contact. |  | Shaun | 15/05/2017 |  |
| 1.4 | Implement GUI features to accept or reject a contact request. | User notified of contact request, dialogue to accept or reject request. |  | Shaun | 15/05/2017 |  |
| 1.5 | Implement Test Script 4.1, 4.2 and 4.3. | Test outputs results to console. |  | Shaun | 15/05/2017 |  |
| 1.6 | Update TestPlan4 Doc and iteration plan with evidence. | Doc updated |  | Shaun | 15/05/2017 |  |
| 2.1 | Implement functionality to view presense of users. | Notified of status of users presence. |  | Shaun | 15/05/2017 |  |
| 2.2 | Implement GUI features to add(contact request) and remove contacts. | Dialogue to manage contacts. |  | Shaun | 15/05/2017 |  |
| 2.3 | Implement GUI features to display a list of contacts. | List of contacts displayed. |  | Shaun | 15/05/2017 |  |
| 2.4 | Implement GUI features to view user's presence in contact list. | Presence displayed in contacts list. |  | Shaun | 15/05/2017 |  |
| 2.5 | Implement Test Script 4..4. | Test outputs results to console. |  | Shaun | 15/05/2017 |  |
| 2.6 | Update TestPlan4 Doc and iteration plan with evidence. | Doc updated |  | Shaun | 15/05/2017 |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |